COMP 3980

Data Comm Assignment 4 Design

An implementation of the Grapefruit Protocol

Lewis Scott - A00855385

Christofer Klassen - A00879060

Jeff Bayntun - A00860994

Thomas Tallentire - A00882367

Table of Contents

Timeline	3

Week of November 17, 2014	3

Week of November 24, 2014	3

Work Breakdown	4

Lewis Scott	4

Christofer Klassen	4

Jeff Bayntun	4

Thomas Tallentire	5

# Timeline

## Week of November 17, 2014

- Basic GUI

  - Create simple Window

  - Add basic menu items

  - Provide structure for comm port work

- Thread Creation

  - Create a thread for communications

  - Create a thread for reading

- Starting send process

  - Create framework for sending data

- Starting receive process

  - Create framework for receiving data

- Calculate timeouts

  - Implement designed formulae into code

- Communications port setup

  - Open comm port using pre-defined settings

  - Terminate program if comm port failed to open

- Sending a control character

  - Write a function to put a control character onto the port

- Protocol data collection

  - Increment counters for each type of data received

- Sending data

  - Put a packet onto the port

- Reset timeouts

  - Set the client to a random timeout once they have finished sending

- Packet creation

  - Setting CRC

  - Adding EOT or ETB

  - Adding SYN1 or SYN2

  - Filling the packet with data

- Packet validation

  - Checking CRC

  - Checking SYN matchup

- Packet data extraction

  - Pulling data out of the ‘data’ portion of the packet

  - Discarding padding

## Week of November 24, 2014

- Complex GUI features

  - Sending a text file through the port

  - Help details

  - Analytics display on-screen

- Displaying data to the screen

  - Print received data to the screen

  - Word-wrapping

- User guide

- Technical report

- Testing and refinement

  - Polish small features

  - Fix protocol inconsistencies

  - Ensure that the program communicates with other projects

- Project compilation and completion

  - Burning to CD

- Additional features as time permits

# Work Breakdown

## Lewis Scott

- Comm port setup

- Thread creation

- Starting send process

- Starting receive process

- Sending data

## Christofer Klassen

- Basic GUI

- Calculate timeouts

- User Guide

- Technical report

## Jeff Bayntun

- Packet creation

- Packet data extraction

- Displaying data to the screen

## Thomas Tallentire

- Packet validation

- Sending control characters

- Reset timeouts